## Slide 1: Maxwell: Project Proposal
Jake Neal—Project Manager
Cameron Shea—Assistant Project Manager
Adam Paugh
Farris Hejazen
Peyton Nelson
Dr. Thad Roppel—ECE

## Slide 2: Overview
Initial Goals
Where We Are
Looking Ahead
Timeline
Demonstration and Questions
Current Prototype of Maxwell

## Slide 3: Initial Goals
Safety and Information Kiosk for Broun Hall
Safety Features
  Acoustic Surveillance
  Blue Light
  Fire and Weather Advisory Guidance
Animatronic Figure
Interactive Interface
  Directions
  Safety Information
  E-Day, Gameday, Camp War Eagle Demonstrations
Original Concept Art of Maxwell

## Slide 4: Safety Features
Blue Light
  Small scale representation of having a real Blue Light station
Acoustic Surveillance
  Currently a threshold sensor for concept
Weather and Fire Alerts
  Evacuation routes and Severe Weather Shelter Areas have been mapped

## Slide 5: Direction and Information
GUI (Graphical User Interface)
  Sample window created
Direction Mapping
  We have a directory of each professor’s room number

## Slide 6: Animatronic
Degrees of Freedom
  Enough for initial testing, but anticipating full human range
Face
  Hardware acquired and tested
Software
  Individual systems are created but not integrated
Voice
  Currently have demo recordings by Farris
Desk
  Foam model for scale testing

## Slide 7: What’s Next?
Integrating all the current systems
  Raspberry Pi can run the operations of the GUI and physical systems
  Arduino can handle hardware operation under direction from the Pi
Beginning collaboration with Campus Safety
  Blue Light, AU Alert, etc…

## Slide 8: Timeline
Hard to put chronologically
  Most aspects will be worked on at the same time by multiple team members
  Some features may need to be postponed until other features are completed
Fully Functional Maxwell by May of 2020
  Mechanical aspects of the figure
    Finished by the end of the Fall semester
    Aesthetic details be added in Spring semester
  Face
    1 month for voice/mouth software
    2-3 weeks for other facial movements
  Desk
    2-3 weeks once materials are purchased
  Campus Safety Integration (Blue Light, AU Alert, etc.)
    3+ Months
    This will vary based on how much/often we need to meet with Campus Safety consultants

## Slide 9: Timeline Continued
Fully Functional Maxwell by May of 2020
  Connecting the Raspberry Pi to the Arduino
    1 week
  GUI/Website
    2-3 months depending on how many team members are involved
  Acoustic Surveillance
    4+ months
    There is a lot of needed research, development, and testing

## Slide 10: Demonstration
Currently four displays (one to be shown)
  Greeting
  Blue Light Activity
  Fire Alarm
  Weather Alert
Show basic movement of the figure
Demonstrate the safety feature prototypes
Capability to write predetermined scripts
Different responses based on different stimuli
  Currently using programming (individual Arduino scripts) as triggers
  This will be replaced when the systems (blue light, GUI, etc.) are integrated